Presentation of the project

- Introduction

This presentation consists of two parts. The first part covers the organization of the work, called the management part, and will be presented by the project manager. The second part covers the technical abilities of the system, called the technical part, and will be presented by a representative of the client. In this Master’s software engineering project, all the methods and techniques studied during the academic period will be applied. This makes it possible to encounter all the technical difficulties as well as the human problems during the complete software development lifecycle.

- Management part

This part will cover all the management aspects of the system.

  - Schedule

Presentation of project: 23th May 2024

Technical presentation: 23th May 2024

Writing of SDP: 23th May 2024

Informal review of SDP: 29th May 2024

Start of development:  29th May 2024

End of development: 24th June 2024 (evaluation session).

During the development phase, there will be a progress meeting every Monday and Thursday at 10.00 am with the project manager (unless there are changes made by the project manager). Only the software work package manager (SWPM) will be present during this meeting. Project Schedule and the Risk Management plan must be updated at every meeting.

  - Teams

The team is composed of six people playing the roles of the software work package manager, the quality manager, the configuration manager and the developers.  After the detailed design phase, the team members will exchange roles.

  - Help and support

All Faculty of Artificial Intelligence (FAI) staff is available for giving support and is open for answering questions.  The team can make use of the allocated room at BATC, UTM Kuala Lumpur. This room will be open from 9.00 hour until 16.30 hour every week day. Should you need to use the room after the closing time, please write a formal letter requesting for the extension period.

  - Project Management

All the project management activities will be done according to the Software Project Management Plan. Waivers should be discussed with the project manager.  The team is free to choose the suitable programming language for the project.  IEEE/ISO Standards are recommended.

  - Reviews

Reviews are always held before the activity end date to leave time for updating of documents. Reviews will take place in the project meeting room.

  - Mail

Any request for information or appointments sent to the client must be formulated officially in writing. Requests regarding computer hardware and associated software can be formulated directly to the staff of FAI.

- Technical part

This part will cover all the technical aspects of the system.

  - Project Requirements

Presentation of the software project will be done by the client at the beginning of the project.